上海交通大学“大学生创新实践计划”企业项目征集表

| 项目中文名称 | Ballbot：单球轮式动态自平衡机器人 |  |  |
| --- | --- | --- | --- |
| 项目英文名称 | Ballbot: single-spherical-wheeled mobile robot with dynamic stability |  |  |
| 申请人数 | 3~5人 | 执行时间 | 半年 |
| 企业资助经费（元） |  |  |  |
| 企业资源支持 | 1. 目前已经完成硬件雏形，主要工作集中在控制系统及优化方面 2. 可随时来英特尔实验室进行测试与调试 3. 目前已有的开发资料可共享，项目完成后可发表论文或专利 4. 项目所需培训及技术问题 5. 优秀学生推荐为英特尔实习生 6. 优秀项目推荐为教育部英特尔国家大学生创新创业训练计划项目 |  |  |
| 企业导师信息 | 余翀，高级工程师，手机：13761902679，邮箱：chong.yu@intel.com |  |  |
| 对学生的要求 | 学生需要具有一定的计算机，电路或嵌入式开发背景。 |  |  |
| 对学校导师的要求 | 请学校导师定期协助跟进学生完成项目的进度。 |  |  |
| 项目简介 | Ballbot is a new kind of dynamically-stable mobile robot. It is designed to keep balance on a single spherical wheel (i.e., a ball). Its dynamic stability enables improved navigability in narrow, crowded and dynamic environments. |  |  |
| 研究内容与意义 | The project is to build a new kind of dynamically-stable mobile robot named Ballbot. Ballbot can have high center of gravity, rapid acceleration and deceleration, and is suitable for moving on a sloping surface. Ballbot is tall enough to be able to interact with people and the human environment at a reasonable height. At the same time, Ballbot is skinny enough to easily make its way around without bumping into things or getting into peoples’ way. Based on the Ballbot platform, we will design the human-computer interface with RealSense technology to provide more natural communication ways. |  |  |
| 技术路线与研究方法 | 1. 首先从软件仿真系统入手，对物理模型和控制算法有完整理解 2. 基于软件仿真结果，搭建并实现硬件系统在实际环境中的测试 3. 在实际环境应用中，优化控制算法，提高系统的适应性与鲁棒性 4. 基于机器人系统，设计并优化人机交互方式，提高用户体验 |  |  |
| 计划进度 | 1. 第1个月完成目前项目原型交接，明确选题，制定具体实施方案 2. 第2至3月完成仿真控制系统，同时保证硬件系统可以完成静止平衡。 3. 第4至5月完成硬件系统在移动情况下的平衡实验，并且测试硬件系统在不同地面环境下的运行情况，优化人机交互界面。 4. 第6个月最终完善整个机器人系统，整理实验数据，撰写技术文档，论文与专利。 注：每周可来英特尔实验室，讨论项目进展与遇到的困难。 |  |  |
| 预期成果 | 1. 搭建并完成单球轮式动态自平衡机器人的仿真控制系统。 2. 搭建并完成单球轮式动态自平衡机器人的实际硬件展示系统。 3. 企业导师将协助完成一篇论文或专利。 |  |  |
| 特色与创新 | Advantages of Ballbot VS conventional wheeled mobile robots? Ballbot follows the model of humans and other animals which are intrinsically dynamically stable. Through its single contact point with the ground, Ballbot is omni-directional and thus exceptionally agile, maneuverable, organic and capable of graceful motion compared to conventional wheeled mobile robot. Ballbot can be tall enough to be able to interact with people and the human environment at a reasonable height. It can be skinny enough to easily make its way around without bumping into things or getting into peoples’ way. Moreover, Ballbot is suitable to have a manipulator that can pick up and carry heavy objects since Ballbot can rapidly adapt to the changing of the center of mass. |  |  |